# Project Planning & Management Document

### 1. Project Overview

- Project Title

- Team Members & Roles

- Brief Description (2–3 lines)

TITLE: WANDERER

Arshia and Mansa: we equally divided the circuits and code, she did the esp32 now code and oled animations, I did the oled gameplay code and the motor drivers. We switched back and forth to help each other debug and to check each other’s circuit connections.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Arshia | OLED GAMEPLAY CODE, Motor driver & DOLL MOVEMENT assembling of the stage | Wrote the base code for the oled arrow slide in gameplay manually, and connected the circuit for it multiple times and handled the movement of the doll assembled on the stage also assembled the mdf stge |
| Manasa | OLED ANIMATION ESP NOW CODE Assembling of the stage 3d printing files | Wrote the byte arrays for the animation of the doll on the oled manually. Also helped in debugging, and assembled the circuit for the same. Also managed to establish the connection between the two esp32s separately without the oled code. assembling of stage and 3d printing the console |
| Aryan | Dxf files for the stage documentation and video | Dxf files for the stage documentation and video |

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Establishing the Oled game 3d printing and laser cutting files | Bitmaps for the arrows and building the oled display logic of the rhythm game Making the 3d printing and laser cutting dxf files | accomplished in week 1 |
| Week 1 | Assembling of the stage Making the doll move via motor drivers | Sawing, hammering etc for the stage and providing compartments for circuit | accomplished |

| - Challenges Faced | - Generating correct byte array bitmaps for custom arrow graphics on the small OLED resolution was tedious and error-prone - Two different OLED controller ICs (sh1106 and ssd1306) required separate library initialisation, causing display conflicts on first test - Deciding on lane width and timing window values required multiple gameplay tests to feel responsive |
| --- | --- |
| - Solutions | - Used a bitmap conversion tool to generate byte arrays from simple pixel art sketches, then manually corrected misaligned bits - Separated both OLEDs onto distinct I2C addresses and bus pins (SCL/SDA pairs) to avoid address conflicts - Tuned GOOD_WINDOW to 250ms and LANE_WIDTH to 24px after iterative playtesting — settled on values that feel achievable but rewarding |

4. Weekly Progress Log

| - Week 1 — Hardware Integration & Stage Assembly | - Week 1 | - Accomplished |
| --- | --- | --- |

| - Planned Tasks | - Assemble the physical stage enclosure from laser-cut MDF panels - Build and test the first cardboard prototype of the dancing doll - Connect all 4 servo motors through the PCA9685 motor driver - Mount the doll inside the box with servo connections to limbs - Saw, hammer, and assemble stage compartments for circuit housing |
| --- | --- |
| - Completed Tasks | - Successfully assembled the laser-cut MDF stage — panels press-fit together; proscenium arch and decorative floral/cloud elements mounted to front face - Built the first full-scale cardboard doll prototype; confirmed joint geometry and servo horn attachment points at shoulders and hips - Connected all 4 servo motors to PCA9685 channels 0, 3, 4, 6; verified independent PWM control of each limb from the ESP32 via I2C - Wrote and tested the motor driver code: angle-to-pulse conversion, reset_all() neutral position, and 45-degree increment stepping - Physically mounted the doll inside the stage box with servo signal and power wires routed cleanly through back-panel slots - Arshia: assembled the MDF stage, handled motor driver wiring, and managed doll movement integration - Manasa: assembled the stage circuit bay and established the ESP32 connection setup for the stage node |
| - Challenges Faced | - First laser-cut test used incorrect power/speed settings, resulting in scorched MDF edges on the decorative cutouts - Servo jitter (unwanted oscillation at rest) appeared when servos shared the same 3.3V power rail as ESP32 logic - The cardboard doll's hip joints jammed during motion the pivot gap was too narrow for the servo horn rotation arc |
| - Solutions | - Ran three small test cuts to calibrate laser settings; used slightly lower power with slower speed for clean edges on the 3mm MDF - Separated servo power onto a dedicated 5V output from the buck converter module, eliminating jitter - Changed our material for testing and widened the hip pivot gap in the doll design and re-cut the cardboard section; confirmed smooth 90° range of motion |

| - Week 2 — Wireless Integration, Polish & Testing | - Week 2 | - Accomplished |
| --- | --- | --- |

| - Planned Tasks | - Implement ESP-NOW wireless communication between console and stage ESP32s - Integrate OLED game with servo movements (button press triggers both game input and servo movement) - Test full end-to-end system: button → wireless → servo + OLED game - Decorate the stage and add final visual elements - Prepare Aryan's DXF files for documentation and stage video - Conduct full playtesting and fix timing/responsiveness issues |
| --- | --- |
| - Completed Tasks | - Established stable ESP-NOW peer-to-peer communication between the two ESP32s — console sends directional strings (UP/DOWN/LEFT/RIGHT), stage receives and triggers corresponding servo - Implemented 'send only if changed' logic on the sender to prevent message flooding when buttons are held - Full integration tested successfully: pressing a directional button on the console simultaneously updates the OLED game state AND moves the corresponding doll limb in under 10ms - Added decorative paper flowers and star elements to the stage front; applied themed artwork to the stage back panel - prepared all DXF files for stage documentation and project video assets - Resolved OLED loop timing issues. reduced graphics complexity so display.show() completes within the game loop's time budget - Final playtesting confirmed score tracking, combo system, error state, and start/stop button flow all work reliably |
| - Challenges Faced | - MAC address pairing for ESP-NOW required exact byte sequences, initially caused silent send failures with no error output - Received ESP-NOW messages arrive as raw bytes; forgetting .decode() meant command strings never matched the if/elif comparisons - The OLED's display.show() I2C write was a bottleneck, causing visible frame judder in the scrolling game lanes - Combining the OLED game loop and ESP-NOW send loop on the same ESP32 . The oled game and motors refused to work simultaneously with the ESP NOW code. |
| - Solutions | - Ran a MAC scan script on the receiver first to retrieve the exact byte string; hard-coded it into the sender after verification - Added .decode() to all received message processing; added a print debug line to confirm command strings before logic branching - Reduced note arrow bitmap size and simplified the lane rendering — kept display.show() under 4ms, eliminating judder - We were not able to figure out a solution to the ESP NOW PROBLEM. |